OSMC planning – White December

Adrian Pop, OSMC

Adrian.Pop@liu.se

Version:	1.01

Date:		2026-07-31, Adrian Pop update, Peter F update, Peter A update

# Goal

The goal for the White December milestone is to focus work on these issues:

- Media

- Fluid to some extent (Streams one-to-one)

- Certain speedup of the compiler by non-expanding arrays

- Easier maintenance via Front-end/Back-end separation

- Better profiling tools

This should be performed in a way that

- Minimizes risks of secondary effects on the compiler

- Minimizes the risk of not meeting the deadline 2011-01-28 (changed from 2010-12-20)!

In order to accomplish this, issues meeting these criteria’s have been selected. Furthermore, when possible their time consumption has been roughly estimated. Based on this priorities has been set, and the tickets should be taken care of in the order of priority. If you encounter that an issue is possibly more complicated, risky, or has less impact than expected, then this should be discussed with the group to see if we need to re-priorities. Any issues outside the milestone should only be done if they are considered to be critical by Peter Fritzson.

# Media

In the table below 1 indicates the lowest impact, risk, and priority respectively.

# Better profiling tools

In the table below 1 indicates the lowest impact, risk, and priority respectively.

| Description | Impact | Risk | Priority | Effort/Days (superman) | Status | Code Beamer | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Finish the MetaModelica profiling framework | 4 | 4 | 3 | 3/5 | Adrian |  | 2010-12-09:5 days left. |
| Total days |  |  |  | 5 | Adrian |  | 2010-12-09:5 days left |